CONTRACTLY

Product Requirements Document (PRD)

AI-Powered Contract Wallet for Freelancers

| Version: 1.0 | Status: Draft |
| --- | --- |
| Platform: Web + Mobile (Flutter) | MVP Timeline: 6-8 Weeks |

# 1. Executive Summary

Contractly is an AI-powered contract management web and mobile application built specifically for freelancers and small agencies. It solves the critical problem of contract chaos — where contracts are scattered across WhatsApp, email threads, and Google Drive — by providing a single, intelligent platform to store, analyze, sign, track, and manage contracts.

Mission Statement Empower every freelancer in the world with enterprise-grade contract management tools that are simple enough for a solo creator and powerful enough for an agency.

## 1.1 Problem Statement

Globally, 1.5 billion+ freelancers manage contracts informally. The key pain points are:

- Clients delay or refuse payments claiming scope was "never agreed"

- Contracts expire silently without renewal reminders

- No legal protection when disputes arise

- Payment tracking is manual and error-prone

- Existing tools (DocuSign, PandaDoc) are expensive and enterprise-focused

Market Opportunity Total Addressable Market: $12B globally. Primary beachhead: Emerging markets (Pakistan, India, Nigeria, Bangladesh) where this space is completely untapped and Western tools are too expensive.

## 1.2 Solution Overview

Contractly provides a smart contract wallet with: AI-powered contract analysis, built-in e-signatures (legally valid in 60+ countries), automated reminders, template generation, earnings tracking, and multi-currency support — all in one affordable app.

# 2. Goals & Success Metrics

## 2.1 Business Goals

- Reach 10,000 registered users within 3 months of launch

- Achieve 5% free-to-paid conversion within 6 months

- Generate $10K MRR within 12 months

- Establish Contractly as the #1 freelancer contract tool in Pakistan and UAE markets

## 2.2 Key Performance Indicators (KPIs)

| Metric | Definition | Target (Month 3) | Target (Month 12) |
| --- | --- | --- | --- |
| MAU | Monthly Active Users | 5,000 | 50,000 |
| Paid Users | Solo + Agency tier subscribers | 500 | 5,000 |
| MRR | Monthly Recurring Revenue | $2,000 | $20,000 |
| Contracts Created | Total contracts per month | 10,000 | 100,000 |
| Retention D30 | Users active after 30 days | 40% | 60% |
| NPS Score | Net Promoter Score | 45+ | 65+ |
| Viral K-factor | New users per referral share | 0.3 | 0.7 |

# 3. Target Users & Personas

## 3.1 Primary Personas

| Attribute | Description |
| --- | --- |
| Name | Hamza — Freelance Web Developer |
| Age / Location | 24 years, Lahore, Pakistan |
| Income | $500–$2,000/month from Upwork + local clients |
| Pain Point | Clients ghost after project delivery. No signed contract = no legal recourse. |
| Motivation | Wants professional tools but can't afford DocuSign at $25/month |
| Device | Android primary, laptop secondary |
| Channels | LinkedIn, YouTube, WhatsApp groups |

| Attribute | Description |
| --- | --- |
| Name | Sana — UX Designer + Small Agency Owner |
| Age / Location | 29 years, Karachi / Dubai |
| Income | $3,000–$8,000/month managing 3–5 clients |
| Pain Point | Managing contracts for multiple clients. Team members lose track of documents. |
| Motivation | Wants white-label client portal, team access, multi-currency invoicing |
| Device | iPhone + MacBook |
| Channels | Instagram, Behance, direct referrals |

# 4. Feature Specifications

## 4.1 Feature Priority Matrix

| Feature | Description | Priority | MVP Included |
| --- | --- | --- | --- |
| Contract Storage | Upload and organize contracts (PDF, image, doc) | P0 - Critical | YES |
| AI Contract Scanner | Analyze clauses, highlight risks, plain language summary | P0 - Critical | YES |
| Smart Reminders | Expiry, payment due, milestone push notifications | P0 - Critical | YES |
| E-Signature | Built-in legally valid signature capture + send | P0 - Critical | YES |
| Template Generator | AI drafts contract based on work type | P1 - High | YES |
| Earnings Dashboard | Total earned, pending, monthly breakdown | P1 - High | YES |
| Client Portal | Client-facing view to sign and view contracts | P1 - High | YES |
| Multi-Currency | PKR, USD, AED, GBP, EUR support | P1 - High | YES |
| Team Access | Agency: multiple team members, role-based permissions | P2 - Medium | NO |
| White-label | Agency tier: custom branding on client portal | P2 - Medium | NO |
| Local Legal Templates | Pakistan, UAE, UK jurisdiction-specific templates | P2 - Medium | NO |
| WhatsApp Integration | Send contract link via WhatsApp API | P3 - Low | NO |
| Invoice Generation | Create and send invoices from contracts | P3 - Low | NO |

## 4.2 Detailed Feature Specifications

### 4.2.1 AI Contract Scanner

The core differentiator feature. When a user uploads a contract (PDF, photo, or document), the AI performs:

- Clause extraction: identifies payment terms, scope, deadlines, penalties

- Risk flagging: highlights unusual or unfavorable clauses in red

- Plain language summary: rewrites legal jargon into simple sentences

- Completeness check: alerts if standard clauses (liability, IP ownership, payment schedule) are missing

- Jurisdiction detection: identifies which country's law governs the contract

Technical Note Implement via Claude API (claude-sonnet-4-6). Send contract text + structured prompt requesting JSON output of: {risk_score, clauses[], missing_clauses[], summary, red_flags[]}. Cache results to avoid re-processing.

### 4.2.2 E-Signature System

- Freelancer creates contract (upload or template)

- Generates unique shareable link for each contract

- Client opens link on any device — no app download required

- Client signs using finger/mouse draw or typed name with IP + timestamp logging

- Both parties receive signed PDF via email automatically

- Audit trail stored: signer name, IP address, timestamp, device

Legal Validity E-signatures are legally valid under ESIGN Act (USA), eIDAS (EU), Electronic Transactions Ordinance (Pakistan 2002), UAE Electronic Transactions Law. Display this badge prominently in UI.

### 4.2.3 Smart Reminder Engine

- Expiry reminder: 30 days, 14 days, 7 days, 1 day before contract end

- Payment reminder: on due date and 3 days before

- Milestone alerts: user sets custom dates per contract

- Client nudge: optional — send automated polite reminder to client email

- Channel: push notifications (mobile), email, optional WhatsApp

### 4.2.4 Template Generator

- User selects work type: Web Development, UI/UX Design, Content Writing, Photography, Video Editing, Consulting, Other

- AI generates complete contract with: scope of work, payment schedule, revision policy, IP rights, termination clause, dispute resolution

- User edits inline before sending

- Saved templates reusable across multiple clients

# 5. Technical Architecture

## 5.1 Recommended Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend Web | Next.js 14 (React) + TailwindCSS |
| Mobile App | Flutter (iOS + Android from single codebase) |
| Backend API | Node.js + Express.js or Fastify |
| Database | PostgreSQL (primary) + Redis (cache/sessions) |
| File Storage | AWS S3 or Cloudflare R2 (cheaper) |
| AI Integration | Anthropic Claude API (claude-sonnet-4-6) |
| Auth | Supabase Auth or Clerk.dev (OAuth + email magic link) |
| E-Signature PDF | pdf-lib + canvas for PDF generation + signature overlay |
| Notifications | Firebase Cloud Messaging (push) + Resend (email) |
| Payments | Stripe (international) + EasyPaisa/JazzCash (Pakistan) |
| Hosting | Vercel (frontend) + Railway or Render (backend) |
| CDN | Cloudflare |

# 6. Monetization Strategy

## 6.1 Pricing Tiers

| Tier | Price | Key Features | Target User |
| --- | --- | --- | --- |
| Free | $0/month | 3 active contracts, basic storage, manual reminders | Students, beginners |
| Solo | $6/month | Unlimited contracts, AI scanner, e-signature, smart reminders, earnings dashboard | Freelancers |
| Agency | $19/month | All Solo features + 5 team seats, white-label portal, priority support, local legal templates | Small agencies |

## 6.2 Revenue Projections

| Month | Total Users | Paid Users | MRR | ARR Run Rate |
| --- | --- | --- | --- | --- |
| Month 1 | 500 | 25 | $150 | $1,800 |
| Month 3 | 5,000 | 250 | $1,500 | $18,000 |
| Month 6 | 20,000 | 1,000 | $8,000 | $96,000 |
| Month 12 | 60,000 | 3,000 | $22,000 | $264,000 |

# 7. Non-Functional Requirements

- Performance: App load time < 2 seconds, AI analysis < 10 seconds

- Uptime: 99.9% SLA

- Security: End-to-end encryption for all contracts. AES-256 at rest, TLS 1.3 in transit

- GDPR compliance: User data deletion on request within 30 days

- Scalability: Architecture must support 100,000 concurrent users

- Accessibility: WCAG 2.1 AA compliance

- Localization: English + Urdu UI language support at launch

# 8. Risks & Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| AI hallucinations in contract analysis | Medium | High | Add disclaimer. Show raw clause text alongside AI summary. Human review mode. |
| E-signature legal validity concerns | Low | High | Prominently display supported jurisdictions. Link to legal frameworks. |
| Low conversion from free to paid | Medium | High | Aggressive feature gating. Free tier limited to 3 contracts. |
| Competition from PandaDoc/DocuSign | Low | Medium | Price 5x lower. Focus on emerging markets they ignore. |
| WhatsApp link sharing (viral loop) breaks | Low | Medium | Fallback to email + SMS sharing. |
| Data breach / contract leak | Low | Very High | SOC2 compliance roadmap. Bug bounty program. |

# 9. Appendix

## 9.1 Competitive Analysis

| Tool | Price/month | AI Analysis | E-Signature | Target Market |
| --- | --- | --- | --- | --- |
| Contractly (us) | $0-$19 | YES | YES | Freelancers / Emerging markets |
| DocuSign | $25-$300 | NO | YES | Enterprise |
| PandaDoc | $35-$65 | Partial | YES | SMB / Enterprise |
| HelloSign | $20-$40 | NO | YES | SMB |
| Bonsai | $24-$79 | NO | YES | Western freelancers only |
| Honey (Pakistan) | Free | NO | NO | Very basic, contracts only |

Contractly's core differentiation: Only tool combining AI analysis + e-signature + smart reminders at an emerging market price point.